## Slide 1
Tovarish - Final Presentation
Lucas Connell, Elizabeth (Lizza) Novikova, Noah Lichstein, Devin James, Robert (Sam) Pratley, Jonah Belback, Daniel Richardson

## Slide 2: Cost Analysis - Our System
Summary
50 trains
6 waysides
1 PC
222 blocks
4 railway crossings
65,294 meters of cable.
7 engineers
11 laborers at a time
The overhead: $6,962,493, which is 200% of the total costs.
Risks
Delays in procurement of materials could extend the project timeline
Complexities in cable installation, such as difficult terrains or unexpected obstacles, could increase the installation time and costs.
Changes in regulations could necessitate modifications to the project, leading to additional costs.
Fluctuations in the prices of materials could impact the overall project costs.
Notes: Daniel - All Cost Analysis

## Slide 3: Cost Analysis

## Slide 4: Cost Analysis

## Slide 5: Cost Analysis

## Slide 6: Cost Analysis

## Slide 7: Hours Spent (Estimated)
10 Hours per week x 15 weeks = 150 hours per person = 1,050 total estimated hours
Notes: Noah

## Slide 8: Hours Spent (outside of scheduled class time)
 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | Total
Daniel | 2 | 4 | 9 | 11 | 10 | 14 | 11 | 11 | 10 | 12 | 13 | 14 | 20 | 16 | 15 | 172 +22
Devin | 3 | 3 | 8 | 12 | 11 | 9 | 12 | 10 | 15 | 14 | 14 | 13 | 20 | 15 | 12 | 171
Jonah | 2 | 4 | 7 | 10 | 20 | 7 | 6 | 12 | 25 | 3 | 14 | 10 | 20 | 10 | 22 | 172
Lizza | 2 | 3 | 7 | 12 | 11 | 9 | 14 | 13 | 17 | 11 | 7 | 16 | 15 | 14 | 23 | 173 +23
Lucas | 2 | 4 | 10 | 12 | 12 | 8 | 14 | 12 | 16 | 14 | 15 | 12 | 20 | 15 | 15 | 181 +31
Noah | 2 | 3 | 6 | 6 | 3 | 13 | 12 | 15 | 15 | 11 | 12 | 13 | 16 | 17 | 20 | 164
Sam | 10 | 10 | 11 | 10 | 9 | 11 | 9 | 9 | 11 | 10 | 8 | 11 | 10 | 9 | 8 | 146
Avg | 3.29 | 4.43 | 8.29 | 10.43 | 10.86 | 10.86 | 11.14 | 11.71 | 15.57 | 10.71 | 11.86 | 12.71 | 17.29 | 13.71 | 16.43 | 168.43
Notes: Noah

## Slide 9: Defect Report (System-level bugs only)
2 work sessions per week x 4 weeks x 10 bugs / work session = 80 in-person bugs resolved
Reported system bugs on Github (larger issues found remotely): 20 (19 closed)
Total: 100
Notes: Lucas

## Slide 10: What We’ve Learned / Would Do Differently - Lucas
Start integration earlier / develop more sophisticated POCs
  This is difficult due lack of system knowledge early on
Every module keep a working version and a development version for adding features
  Feature based programming / scrum & agile
Everyone have better test benches earlier on
Everyone start developing earlier
More descriptive scrum updates for better or for worse
More test-driven development
  Running against test plan and finding bugs to fix was effective, should’ve done it earlier
Hold self accountable for deadlines
Pay attention in group meetings
Plan ahead more setting actual functionality goals

## Slide 11: What We’ve Learned / Would Do Differently - Daniel
Keep a clean main-branch, this means checking your branch is stable every time you merge into main
Do a little bit of work each day
Have a testbench
Set realistic goals
Prioritize tasks

## Slide 12: What We’ve Learned / Would Do Differently - Noah
Commit to good development practices from the beginning including getting Github actions set up
Split team up into subteams grouped around system areas - Track/Real world/Models to better integrate submodules
Take software architecture into further consideration beyond class design.
  We got massively blocked after design review because we didn’t take PyQt architecture into consideration.
Set more definitive milestones for each week

## Slide 13: What We’ve Learned / Would Do Differently - Devin
Do more development than just meeting work package and iteration requirements
Do more research on various types of hardware interfacing methods (ie. pyfirmata 2 vs. Raspberry Pi communication pros and cons)
Understanding the requirements more thoroughly
Individual development is significantly simpler than integration
Pad out development time to account for anything going wrong (something will usually go wrong)
Don’t over develop (ie. doing more than what your module is supposed to, will lead to less robust core functionality)

## Slide 14: What We’ve Learned / Would Do Differently - Lizza
Set better deadlines for myself and hold myself accountable
Work out clear goals for the day/work session/scrum/week
Reach out for help earlier instead of struggling through conflict
Get the easiest tasks out of the way first and then tackle the hard tasks
  i.e. manage my time better. Putting off easy things is easy until you have a million small tasks to do and you still can’t figure out the main task.
Start integration early… as in literally right after iteration #2…
Begin testing earlier and make better use of the test bench.
Make better use of time spent as a group
Talk more with everyone, but especially with those behind directly communicating modules

## Slide 15: What We’ve Learned / Would Do Differently - Sam
We should’ve started integration sooner.
I would not have taken ece 1895 at the same time
More small scale integration should’ve been done first
Make sure you have a rigid understanding of what's expected of you
Test, test again, and just when you think you’ve tested enough test again

## Slide 16: What We’ve Learned / Would Do Differently - Jonah
Encouraged Integration sooner
Understand Pyfirmata limitations sooner before Iteration 1
Not taken 4 other project courses at the same time
Write TestBenches to be system fail safe
  It can’t enact more then one change at a time, often racing around the TestBench
  I had it be dependent on the assumption of testing with real time
  Not expecting to do most of Train Controller debugging at time of Integration
Speak out more
Use sites like Jira more rather than keeping tasks in own notes
Requirements are god
Think of the Physical Problem

## Slide 17: Start Development Earlier
Biggest Lesson learned